AGEL Board Meeting on 28th October, 2025 - 11.00 a.m. onwards-20251027_165734-Meeting Recording

27 October 2025, 11:27am

1h 37m 27s

Pragnesh  Darji started transcription

Dinesh Kanabar   0:03
Yeah.

CT2F - Boardroom   0:03
That number of all over, if you can walk across.

Anup Shah   0:04
No, no. Tomorrow. Something urgent has come up, so I can't make it last minute. I told pragmesh no.

CT2F - Boardroom   0:08
Yeah.
OK.
In the meanwhile, if I can request Mr Dinesh to kindly confirm your.

Dinesh Kanabar   0:22
Hi, this is Dinesh Kanava joining the audit committee of Organic Green Energy Limited from my office in Mumbai. I confirm having received the agenda papers I can see and hear everybody and beside me there is nobody else in there.

Romesh Sobti   0:24
Yeah.

CT2F - Boardroom   0:32
I.
You know the questions. Tell me when you confirm this file.

Romesh Sobti   0:43
Yeah. Good afternoon. This is Ramesh Sobti joining from a residence in New Delhi. I confirm having received the agenda papers I can see and hear everyone clearly and I'm alone in participating from this location.

CT2F - Boardroom   0:44
Yeah.
Thanks.
Yeah.
It cannot be better timing. You got 2 minutes in advance. Why are your?

Anup Shah   1:02
Hi, this is Anup Shah participating in the audit committee of Egel from my office in Mumbai. I'm alone in the room and I received the agenda papers in advance. Thank you.

Romesh Sobti   1:02
Yeah.

CT2F - Boardroom   1:14
Yeah.
Would you like to confirm? No, he's so join us in person. And Doctor Seng Ratnam is also joining us in person. At this meeting we have Doctor Sengnam, Dr Seng Ratnam is also joining us in person.
Aircraft in the meeting room really. So much clouds. OK, we can start. Doctor Ratnam will be joining. I'll just check.

Dinesh Kanabar   1:38
Really, akash?
Then.

CT2F - Boardroom   1:47
Since all member that present no leave of absence is required, item 2 is to take note of the Minutes of the previous audit committee meeting held on 25th July and 28th July. Minutes were circulated and thereafter minutes were finalised and entered in the minute book.
And that I requested to kindly note the same item 3 is to take note of action taken of the decisions of the previous audit committee meeting where omnibus approval was accorded to additional RP TS to be entered into during the financial year.
And financial results for the quarter, first quarter were also approved, which was subsequently submitted to the stock exchanges. Members are requested to kindly note the same you noted your presence before.

Dinesh Kanabar   2:33
Yeah.

CT2F - Boardroom   2:40
Item 4 is to review matter pursuant to Regulation 18, three of Sebi. LODR would request company and secretary to kindly place the committee in this regard. So all the matters as are required to be placed before the order for reviewer of growth are being periodically being placed and there is no differential point which requires to be noted by the.
Starting committee.
OK.
OK. OK. May I request the committee to kindly note the same item for many ways to review inter corporate loans and investment by the company made during the quarter. Details of Inter corporate loan would be reviewed as part of the.

Romesh Sobti   3:11
OK.

CT2F - Boardroom   3:19
RPTS, may I request the company secretary to kindly place a statement of investments made by the company during the quarter under review and also confirm that other than these, there won't be any other? There was no specific investment made by AG here during this quarter. There were nothing, no investment, no investment during the quarter.
May I request the committee to kindly note the same item 6 is to review the investment made by unlisted subsidiary during the quarter ended September. May I request company secretary to kindly present the statement of investments made by these unlisted subsidiaries.

Dinesh Kanabar   3:42
OK.

Romesh Sobti   3:42
Yeah.

Dinesh Kanabar   3:49
Aye.
Yeah.

CT2F - Boardroom   3:56
So during the quarter, about 784 crore rupees were invested by the companies into step down subsidiaries which were predominantly wholly on subsidiaries in nature except for one entity which is held in 5149% wherein held under joint venture with the total energies.

Dinesh Kanabar   4:08
Yes.

CT2F - Boardroom   4:14
All this investment we had made as a part of promoter contribution for the purpose of availing the further disbursement and all this with total is for how much MW so that ERE 56 L is for total 11150 MW, including the operational as well as under construction.

Dinesh Kanabar   4:31
Yeah.

CT2F - Boardroom   4:34
And project but there in the investment is made in 5149 ratio respective holding entities only. This was additional Sir for the remaining portion where we had to take disbursement right. So remaining equity was this is only the balance portion.
And all these projects are project SP, VS are having projects in the location of Khawda in.

Dinesh Kanabar   4:53
Yeah.
Yeah.

CT2F - Boardroom   4:58
Any question by any member?

Dinesh Kanabar   5:01
No.

Romesh Sobti   5:02
No, Sir.

CT2F - Boardroom   5:03
If not, may I request the Members to kindly note the same item 7 is to review compliance with provisions of Sebi insider Trading Regulation Committee may note that it's been stated that there's no deviation to the compliance with requirements of the regulation. May I request company secretary?
To kindly confirm the same. Yes, Sir. It is confirmed that there is no deviation. Thank you. Members requested to kindly note the same item is is to review the status of vigil mechanism for the quarter ended 30th September. Committee may note that no complaints were reported during the quarter under review.

Dinesh Kanabar   5:37
Yeah.

CT2F - Boardroom   5:41
I'm a little surprised that there is no complaint under whistleblower infects of, OK, we have received what? But but nothing was there in specifically during quarter, nothing.

Romesh Sobti   5:42
Yes.

Dinesh Kanabar   5:44
Yeah.

Romesh Sobti   5:49
OK.

Dinesh Kanabar   5:49
OK.

CT2F - Boardroom   5:57
OK, what I hope had mentioned earlier, I hope you have put that if anyone has a complaint, he can make directly to the Chairman of Audit Committee also. Yes, yes. Good. Good. Thank you.

Dinesh Kanabar   5:58
OK.

Anup Shah   6:08
Correct.

CT2F - Boardroom   6:12
May I request the committee to kindly note the same item 9 is to review the internal audit report for the quarter ended 30th September report of internal auditor is already circulated. However, Mr Tejas Shap internal auditor is requested to kindly.
Briefly come A-Team this regards. Good evening everyone.
Sir, as per our last committee discussions, most of the our audit points, we are also presenting as a action taken and most of the things are.
We did as per our planning what we have discussed last quarter only Sir as a positive UP.
Like like off you make a difference.

Romesh Sobti   7:15
Yeah.

CT2F - Boardroom   7:19
Please go ahead. Also what you have mentioned during the last quarter that we had the excess project surplus and as per your advice, we have now found up the utilisation plan properly for the new projects and fresh material procurement is also not curtail Sir.
That is now fixed up. Second Sir, for our cowda. We have now only two WTGS are pending for installations. That was because of Sir that plate load disc failure actually. And now IIT Guwahati has also approved the our drawings and designs. So now Sir it will get installed actually in next 1 1/2 months time.
I'll. I'll just like to add here plate toast load test has failed. Actually the soil condition at this particular place has been very different. So we did what we normally do and did a plate load test test and it was not matching with our requirement quality requirement. So we did it again.

Dinesh Kanabar   8:01
Yeah.

Romesh Sobti   8:04
No.

Dinesh Kanabar   8:12
OK.

CT2F - Boardroom   8:17
Now it is becoming impossible to move more stones there, so we have involved IIT Guwahati to to give us some other scheme if it is possible, but we will relocate this to another location. Currently we are not keen to take any risk on.
Part of your foundation. Correct, because the soil condition at this particular location is very different than what we get otherwise, does it not permit air pile foundation? No, Sir, it does. So we have done the 1st. We did the normal one like a Plato test has not been formed.

Romesh Sobti   8:38
Yeah.

Dinesh Kanabar   8:45
Yeah.

CT2F - Boardroom   8:51
We did it again for this, then turning the whole thing right now it is virtually all the stones are there. There's no space left for more piling at that area. We're asking now the IIT. So our engineers have done some job in the second one. Now we're even asking IIT, got it to give a certain other scheme which can work at this particular.
Is that typically which happen in two cases, always happen in this manner? Tell me, see. Obviously location is based upon whatever is the wind expectation. Even if you were to go.

Dinesh Kanabar   9:11
Aye.

CT2F - Boardroom   9:26
Say, 20 feet away, would that not allow you to have fresh pile foundation? First of all, actually, the foundation itself is 50682030 feet. So and you just go slightly if I go there ahead then I am also curtailing my.
Solar at that location because each of this is micro setting is done considering the other wind turbines, correct, they're correct. I mean disturbances, correct. So we're trying to see if there is a scheme which can work out on this particular case. So it's a.
Stand alone. Then why is out of those 104 machines which are carry forward from last year, right? Virtually everything has been done, the balance 8 is waiting for apss to be connected. It's not that the machines are not ready. Rate are also available. PSS is should be there in a week's time.
We would able to execute these but the other ones are obviously of the same. I would assume I've kitten. I had four MW 5.5 point everything five point everything is now 5 point everything five point OK.

Dinesh Kanabar   10:26
OK.

CT2F - Boardroom   10:33
But this soil conditions which you say are unique locations, do you have future turbines planned in areas where you have similar soil conditions? Not it is not so. And in fact there are some in the vicinities to it is not that these are in.

Dinesh Kanabar   10:34
Yeah.
Yeah.

CT2F - Boardroom   10:48
Right out of nowhere. It varies. Yeah. So there is somewhere. It is there somehow. This soil condition has been overtly typical, and it has not happened that twice we have this failing in spite of all engineering. It's happened if you have 104 machines.
Absolutely. Which is we are taking over two of them is always possible, which is why IIT Guwahati, I'm just curious, it was IIT Guwahati who was it's a good question. Who was also originally involved in the whole validation of the original stone piling.
When which happened 3-4 years back, so they are the one who knows the soil strata. They are the one who has helped the organisation earlier too. In fact, as I know there's two. I also asked this question in the past, even the foreign.
Experts have also come when we were developing on what sort of foundation should be there considering the soil and considering the machine which is so heavy and they have helped us in this. So that's the I had once discussed with chairman separately.
Of this, before Kavada was really started, so he had told me that time that we are taking nearly about a year and a half, two years for checking the soil, etcetera and determining all the detail.
But I knew about the land availability and discussion with the straight up one, so he said it's taking time because of that. The suitability returing this in this foundation too, I think it's suitability what exactly what type of pile foundation is required for it for that particular soil.

Dinesh Kanabar   12:23
Yeah.

CT2F - Boardroom   12:30
But is it very over this large tract? No, it doesn't. In small portion, it can always be, but generally it doesn't. And if you see the uniqueness about this particular foundation is that we have a lot of water, which will also be going across. Even though I have, yes.
No water in the first two metres. Beyond it, there is a water which which keeps on moving I in and out of this. So these foundations are so typical that it also allows the water. Yeah, that water is across nature is there. So I have been told that it took us around more than a year just to finalise this. Even foreign experts and all that.
So that we have a cost optimum solution other than piling for 60 metres down the below and all those things, these two are typical. Other than that everything has been done for for the phase two phase three. Also we have done. But this is where we stand today.

Romesh Sobti   13:26
Yeah.

CT2F - Boardroom   13:26
Few points about the consumption and all the reconciliation process is little louder, even for that so far, our said there are few pointers for the room and all that, so everything is now as per our sops. And that being followed. Yeah, permission next I I may clarify there because.

Dinesh Kanabar   13:42
Yeah.

CT2F - Boardroom   13:43
Some of them look very odd that why do I carry this inventory for such time? If you look at the first point, while the productive action has been taken, actually there was a change in the philosophy of because of the land constraint. Whether we should go for tracker.
Or not. And by that time, this quantity of tracker has come at site in ASL project. So this now we are utilising in another project 50 MW which is coming now. So that is a inventory otherwise we don't allow inventory at one project just to be lying there for ages.

Dinesh Kanabar   14:04
That.
Thanks.

CT2F - Boardroom   14:20
So for the current edge, one for the six months, our entire audit device like for the operation audits, project audits and the service audits. So everything is as per our timelines. And so for the project audit as per your service advice.

Romesh Sobti   14:20
Yeah.

Dinesh Kanabar   14:23
None.

CT2F - Boardroom   14:36
If Q4 was little bit heavy, you were you were saying the four GW will be very heavy for the project management perspective. So for Rajasthan, we have preponed the 1000 mega out in the current quarter or it has been initiated Sir for that also.
Yeah, next one.
Next next.
Next, yeah. So for the revenue assurance also, so we ensure the our revenue accuracy, the timely invoicing, timely submission of the invoice and the collection as per our contractual arrangements. So that is found in order, Sir. And for the insurance also for ONM across our 80 sites and then for entire 16,000 we got.
Portfolio, we ensured the adequate coverage that can be the timely renewal, the policy premium payment and the claim management. So everything is in order except Sir, we have got only one opportunity where the we have two. We are taking the one business interruption policy where we assume certain numbers of profit here in advance and.
The year completion, we get the actual numbers of the SPDS where we have the process of the refund actually. So that got delayed actually. So that also we are now I had posed this question once. I think I will be here here two years back and do we need insurance against war damage.

Dinesh Kanabar   15:38
Yeah.
Yeah.
OK.
OK.

CT2F - Boardroom   15:56
Or terrorist damage? Reason being, we are so close to the border and the risk visa we Pakistan we can't rule out. Yes, in my assessment a better target for them is Jamnagar.
Because that is far more expensive. This is less expensive, but this is easier to damage. Do we? Do we have coverage against terrorist of war? Yeah. So can I take one minute?
So from a terrorism perspective, yes, Sir. There are coverages that we will be for various site specific or so there is right now from Indian perspective there is no.

Romesh Sobti   16:35
I.

CT2F - Boardroom   16:43
Yes. Where we can take this right now, so Indian this thing for can that be treated as a terrorist attack if it is an attack by Pakistan, if it is by their drones, yes, perhaps. Probably you could cover it under a terrorist attack. You put us at.
If it is by aeroplane, it'll be clearly war, but if it is drawn then they would say we have not done it so then it is a terrorist attack.
So and in fact my assessment, you will get some drone attack whether it is five years down the road or 10 years down the road or 15 years Hoover. It's a very simple way for them to call damage.
And the drone. And it'd be whether it is self exploding or otherwise. So that is a thing we have to keep back of our mind. Yeah. Yeah. So to for the normal procedure, Sir, we have all this policy that is for the adequacy of the our asset coverage that is my solar and wind per megawud.
That coverage is adequate. Secondly, for this are what you're told is for the terrorism marine cargo commercial general liability and all that. Sir, we have taken the terrorism risk also right now at present. So that is 48,009 one nine the sum insured for that and we have paid the premium around 61,00,000.
So terrorism is right now covers particularly for our side, yeah, it's a required.

Romesh Sobti   18:08
That's what, that's.
Does the does the insurance, does the insurance also cover say loss of revenue or loss of profit?

CT2F - Boardroom   18:19
Yes, business interruption. Yes, Sir. Is there, Sir? We have the business interruption policy for all our operating sites and we have, Sir adequately covered around 11,000 crore as a business interruption policy coverage also Sir.

Romesh Sobti   18:32
OK.

CT2F - Boardroom   18:33
Oh.
Permission. Next. Go ahead, Sir. Sorry. In in your recent claims for the Sandstorm. For the flooding, were there any issues that you found with your insurance or you managed to claim whatever. So in in the so currently August 24 was the Cowda claim which has.
About 5060% of the claim is already settled. Remaining is in certain things, which they keep on adding to the documentation and something so that is going on, not nothing as of now to worry, not challenged. No, no, no, no. And for May and September this September, which happened, there was a lot of water logging.

Romesh Sobti   18:51
Yeah.

Dinesh Kanabar   18:55
Yeah.

CT2F - Boardroom   19:11
That is in process after. Now they're going for survey and everything in lot of cases and it takes a little bit more time but it is as of now there is no challenge that we see Doctor Sang considering our experience in insurance that what a little longer.

Dinesh Kanabar   19:23
2nd.

CT2F - Boardroom   19:27
Considering in our experience of insurance, there is always a a fact or a float which we create knowing that they will always have a challenge, correct. Yeah. So I think I was more interested in the there was principally anything that was every class is coming for them to reject your claims but doesn't sound like.

Dinesh Kanabar   19:36
OK.

CT2F - Boardroom   19:47
After the commercial part, there's some whatever deductibles and all those will always come in. Otherwise it is all right now, Sir, as per the advice of yours last quarter that how we are ensuring because the project management is a one of the key focus area for Adani Green. So we have just depicted the.
Is it life cycle? What? What aspect before you come there? Yes, Sir. I just had this about the inventory management, you know inventory management now for what we are seeing that we are also using the AIB doing a lot of work to ensure that inventory management is up to I've been very compliant with the IT new development.

Dinesh Kanabar   20:10
It's.

CT2F - Boardroom   20:27
That are there. So who is responsible for ensuring that this system is working well? Is it only the EST that that department that works on it, or are you also looking at it? Yeah, ma'am. So considering the project management and invent management is one of the key area because out of the consider.
The one MW my current cost is let's say 4 CR, right? So if I am doing the seven giga out portfolio of the project, my entire 70% is coverage as a spares and metal which are coming. So we have the two types of audit which are going on. One is the project management audit and secondly we have deputed the at a cluster level.
The Cowra as well as Rajasthan, we have the reputed the team who is doing the inventory audits on a real time basis covering the let's say my gate inward to the stores receipt store receipt to the metal issuance. So as a inventory review part portion man.
That I got clarity because you had written that physical yes entry and all you're doing. So that clarity I got, but who's doing the system management in audit? Yeah, ma'am. So we have the entire SOP for the inventory management including my inwards outwards consumption and the scratch. So that is also the one framework is available and.
The business team, can he, my stores and the project team are also ensuring monthly physical verification and all that portion that is one as a second line of defence as a third line of defence. We also ensure quarterly coverage about the excellence of the SOP.
There are three layer of monitoring. First at a business level, it's there. the IT system itself. Now, do they have sufficient IT components? We will intend to ensure that it is working or only relying on the IT department to ensure that it's no, no ma'am. Maybe I'll give you how do we how do we work?
Just to give you how how things are so inventory basically start from the time we are buying that's that's the first change moves the whole chain moves. So there are few IT tools which we are using currently.
One is that the typical materials management, which is a stores function where the material management keep on giving and there is more of the reporting. Yes, you ask me, we have also developed so that reporting helps us to react that reporting also help us to see.

Romesh Sobti   22:33
Yeah.

CT2F - Boardroom   22:49
Where it is piling, what is the ageing, why it is not moving? Where are the things happening? Is it actual inventory or it is also a challenge with the consumption reporting because many times the material has been consumed because it is not being. You know I does not raise bills.

Romesh Sobti   22:58
Yeah.

CT2F - Boardroom   23:06
It has not been consumed. There are gaps which emerges out of which is a reactive way of looking at it. We have developed two tools now in the recent past and we will like to share it, show it to you to where we are mapping. If you look at it, we realise that if I take solar.

Romesh Sobti   23:12
Yeah.
I.

CT2F - Boardroom   23:26
My biggest cost item is my modules which is around 60% of my costing and the cost of it. And then comes my other items. So today we have developed a tool where any item whenever it's it is coming say from China or from SE or from local. So we have only.
So this is sources of modules, one is indigenous, other is what comes from southeast countries. What comes from China. And we have mapped at how much time ideally it should take from the time it goes to the FOB, to the time it comes to my site and then from.
How much time it should be there at site to be completely commercialised so we have put the targets there that from the time it should go to FOB to site. This is a timeline sent from that time to my COD. This is the timelines.
And we are mapping now on how this is happening and is it delayed in any case because at the end of the day module has to create electrons with this tool. Now we are also developing when I should order. You know I should give a manufacturing clearance. Order is on a long term basis.
When I should give up manufacturing clearance so when manufacturing clearance goes on this tool which is now we are working on that. This is the time I should give a manufacturing clearance. This reaches to FOB and we map out or through you directly through the manufacturer or through you.

Romesh Sobti   24:40
Yeah.

CT2F - Boardroom   24:53
No manufacturing claim given to say I have Jinko, but I have Goldie. I'm just putting names. I give them a manufacturing clearance. I know they're manufacturing time frame and the movement. The manufacturing comes to FOB. Then it comes to my means.
My obligation starts from statement standpoint, so that I map how much time it is actually taking, how much time it should have taken in my transit and my you know I would say time and time style.

Romesh Sobti   25:09
Play song.

Dinesh Kanabar   25:22
OK.

CT2F - Boardroom   25:24
Similarly for our WDGS. Now we have started that the biggest cost item is the national out there. So which comes from Mundra. So how much, when should I give them clearance to send it across? How much time the logistics is taking and from the time it lands up at my side.
How much time it is going on before I have a commercial operations on it. So these are the tools which we have developed beyond reactiveness that gives a proactive approach even I have it on my screen every day.

Romesh Sobti   25:58
Yeah.

Dinesh Kanabar   25:58
Yeah.

CT2F - Boardroom   25:58
Time it takes on that we can share it across with you too. And once this is done now then we are also going into the tracker because that's the next state item. So while inventory is being mapped, I think we can show it across on screen.
All across what is inventory at Khadar today, what is the inventory where these are the IT tools which we have developed and these are not with materials management guys, he should you have only three suppliers you know only three suppliers there might also be a way I believe Sir they will not do medical supply department.

Romesh Sobti   26:25
Yeah.

Dinesh Kanabar   26:26
Yes.

CT2F - Boardroom   26:33
When they had done that, that even the interaction is with the suppliers IT system, so that you know from where when it has been dispatched from there and the order goes direct to there. So I'm not saying you do it, but I'm I'm saying even that is a possibility that was so in our case actually there are not 3 suppliers.

Dinesh Kanabar   26:45
OK.

CT2F - Boardroom   26:53
In my case, there are many suppliers, but only from three region modules. I have India. I have Southeast Asia and I have China, China. I have 4-5. So we have our own team there who tells us when the material the time material has not reached FOB.

Dinesh Kanabar   27:01
OK.
OK.

CT2F - Boardroom   27:10
It is not a loss to me, we just map it so that it should come on time. Then when it is on a ship, how much time the ship is taking and that too we map from the I would say benchmark timings which we have specified for ourselves.

Dinesh Kanabar   27:11
Thank you.

Romesh Sobti   27:16
Yeah.

CT2F - Boardroom   27:28
This is another way of. It's not only inventing marine cost, which we're doing. We're also trying to see how a module can be actually give me revenue from the time and wishes to ask me to wish.

Dinesh Kanabar   27:38
Thank you.
Yeah.

CT2F - Boardroom   27:42
That the time credit time period which I get from my supplier within that frame, if I can generate power correct, that's the overall objective which we have started in the last 3-4 months. But sorry deviating from this a little bit.

Dinesh Kanabar   27:45
Yeah.
Yeah.
Yeah.

Romesh Sobti   28:02
Hmm.

CT2F - Boardroom   28:03
Obviously from the three regions that you are getting any different supplier individual orders, you will be doing based upon whatever quotation you.

Dinesh Kanabar   28:05
Be.

Romesh Sobti   28:16
Play song.

CT2F - Boardroom   28:18
I'm G.

Dinesh Kanabar   28:20
Yeah.

CT2F - Boardroom   28:20
Are you facing a problem of supply itself from China or Southeast Asia?
Actually, in terms of suppose was not there, yeah, was not there. Would you be able to get your full supplies? So today if you ask me, we don't have a challenge and specific to modules, right there is no.

Dinesh Kanabar   28:31
1.
None.
None.
OK.

CT2F - Boardroom   28:47
Challenge of getting supplies from these countries. They are there of late. We have seen that in the Southeast Asia because America is not buying much, their production level have reduced production level. I thought their prices would have reduced and they would have been offering because.

Dinesh Kanabar   28:51
OK.
Yeah.

CT2F - Boardroom   29:04
Because now America is also looking at whether the Chinese components were there, whether it is known by China or not. So their production level has induced and that duty that US has gone very high. It's impossible for them now to sell it across there for the production level. It's so, let me tell you.
I think it is important that I should also share why do we buy from Southeast Asia and why do we not buy from China? So there are some places where duty because of the power purchase agreement is a pass through to me because they were before the imposition of duty. Correct now there.

Dinesh Kanabar   29:24
None.
OK.
Yeah.

CT2F - Boardroom   29:40
I have an option of buying from China too because it's a pass through to me now where I don't have a duty pass through in the Southeast Asia, I still have no duty structure, but however the Southeast Asia price is more than the Chinese price more than the Chinese price. It is more than the Chinese price.
And then I evaluate that with the Indian pricing and still if the Southeast Asia becomes OK, I go for that wherever there it is mandatory to buy Indians where I have a ALMM correct as my stipulation.

Romesh Sobti   30:03
Yeah.

Dinesh Kanabar   30:04
OK.

CT2F - Boardroom   30:13
The PPS in the PPI have no other option than to buy India, whether from our mudra or from any other. So that's how we bifurcate or have our sourcing strategy for models. So my second question was which you have already.

Dinesh Kanabar   30:14
Yeah.

Romesh Sobti   30:16
Yeah.

Dinesh Kanabar   30:17
OK.
Thanks.
Yeah.

CT2F - Boardroom   30:29
Answered 50% in terms of the costing G costing from our domestic supplier. Is it slightly higher than what we are getting from China and South East Asia?
OK, if I can go step further, yes, our domestic supplier is definitely higher as a module where the product is concerned. But I would say it is not the cost. The price is China is much less, I would say the cost in China is also same.

Dinesh Kanabar   30:46
OK.

Romesh Sobti   30:49
Yeah.

CT2F - Boardroom   31:00
If you look at it, the cost in China, I didn't understand that you mean they're selling below their cost. Sometimes they will sell below their cost in the current context, their pricing is is definitely less. We are taking advantage advantage of that. So but our prices in India are definitely higher.
Then even SESEA and China.

Dinesh Kanabar   31:21
Yeah.

CT2F - Boardroom   31:24
They are much higher, but I think so also had a question about whether you were able to meet your domestic. Oh yes on the LMM with domestic production it is it is you have access, you have access that's not a challenge so.

Romesh Sobti   31:35
Yeah.

Dinesh Kanabar   31:36
Hey.

CT2F - Boardroom   31:39
If you see the availability is not a challenge other than SEA, where for the timing they have reduced certain production availability is not at all a problem. Is not a problem. Price keeps on percent here. Quarter cent here is handling keeps on happening.

Dinesh Kanabar   31:48
Yeah.

Romesh Sobti   31:52
Yeah.

CT2F - Boardroom   31:55
And we go for a long term contract as such that at next six months these are the price or next three months deal stay on the red line what we buy from Jay, we are buying on a cost plus basis.

Dinesh Kanabar   32:08
Aye.

CT2F - Boardroom   32:11
How much higher is it as compared to China? So chesh, we are not buying modules, we are buying trackers, trackers, OK tracker is tracker is with the steel. So we know it is only the service cost in between steel to immune book of.

Romesh Sobti   32:14
Yes.

Dinesh Kanabar   32:20
Yeah.
Yeah.

Romesh Sobti   32:23
Yeah.

CT2F - Boardroom   32:27
So that's not a trackers from China. Trackers from China is just is having a collaboration with China. It's I know, I know, and it is cheaper not answering my question. We buy correctly buy directly.
Will it be cheaper in my sense, no. No can come out with the exact number if possible. I haven't. I don't have a working right now. My my request. I'm only sharing the sense my request. It is good for our.

Dinesh Kanabar   32:44
Yeah.

Romesh Sobti   32:47
Yeah.

CT2F - Boardroom   32:59
Record get this and put it on your file. That's a critical thing because yesterday because tracker again in terms of total cost that we incurred is a significant portion and if you are taking from.

Romesh Sobti   33:00
I.

CT2F - Boardroom   33:17
A related party we must have on our record documentation to show that it is not higher than if we had purchase from. OK, sorry. Sorry for the deviation. What do I just think about it? Just an associated question. These three regions that you buy from, is it a manual exercise that you do or?

Dinesh Kanabar   33:17
None.

CT2F - Boardroom   33:36
Is it all AI generated? Pay the cost now of the price. Now all that no, it is back, it's manually it's back. So we have historically many suppliers, but the inquiry goes to virtually so many of them and they there is a process of a reverse auction and then further negotiations to especially high.
Really negotiated prices, which come it doesn't come on its own. It's not Alibaba. Sorry. Agreed. Agreed. Please go ahead. Yeah. So, Sir, just we have depicted the three slides here for our last quarter's discussion, the end to end project.

Dinesh Kanabar   34:07
Yeah.

CT2F - Boardroom   34:16
Cycle management, that is one as the knowledge areas permission next and so secondly, the significant portion in the project management is our civil work and the construction, right. So we ensure to have the one single source of the framework for the.

Dinesh Kanabar   34:21
That's it.

CT2F - Boardroom   34:31
Validations of the latest internal controls. So for construction and quality purpose we have this the I have depicted only just to have the only one or two slides, but it's like a laundry list we have prepared as a part of the quality assurance team in business and.

Dinesh Kanabar   34:35
Yeah.
Yeah.

CT2F - Boardroom   34:47
The validation by the mass team also while going on the project management next next next next.

Dinesh Kanabar   34:51
OK.

Romesh Sobti   34:56
Yeah.

CT2F - Boardroom   34:57
So, Sir, for the just current quarter, we have covered the one major project at the COWDA. There's a 450 mega out and 600 mega out by yeah at Rajasthan. So we also try to replicate the internal lesson, learn and everything.

Dinesh Kanabar   35:08
Oh.

CT2F - Boardroom   35:12
And we got the few deviations. Let's the contractors have not performed the various tests which are required as per the failed quality actions plan. So just recently today we got the update that 80% of the lateral load test pull out test and the pile integrity test have been completed.
In 80% of the cases we have not got any negative results. Right now, 20% are still going on. So we'll come up with the next quarter for the updates. Next. Secondly, Sir, as a next approach, yeah. So for the central SFQP style fill quality plan.
We were doing the the cube testing as per the our plan. However, when we are compared with the our IS code the IS code is little bit stringent. So now we have requested our project management team to align the our plan with the IS code mandates so that is also getting done at a centrally and for all future project it will.
Be replicated. Yeah, next page. And so apart from that, we have the one or two on this. Yeah. We just to substantiate on how we're using it now. We. Who does that? Yeah, we observe how we are now using our IT for all these things. We observe that.

Romesh Sobti   36:11
Yeah.
Yeah.

CT2F - Boardroom   36:26
There was a manual process which was going on on the quality, and that was on a sample basis. You know now this is a typical sampling process that they used our having learned that in the sampling process we did because our project is so large.

Romesh Sobti   36:34
Yeah.

CT2F - Boardroom   36:41
20% is still a very small portion of so much, which is left and it was still a manual process. So in that manual process many times what happened quality is approving but subjective subject to this, this, this and in a manual process it is also possible that somewhere or else you don't go back.

Dinesh Kanabar   36:53
OK.

CT2F - Boardroom   37:01
On it and the payments are made and then everyone is forgotten about it. Neither contractor nor anyone, because so much activities is going on. So now we are developing a tool maybe by next quarter we will share it across with you where the everything will be digitised now.
So first thing it will be 100% quality check. It is not left to sampling right? Whole thing will be digitised in a manner that contractor will also offer it on a digital basis. The first point of quality he has only one option either to reject or accept on 100% basis.
Only then it will go to the next level. That too will also be digitised. So first of all those paperwork is completely off. Second of all, I have a complete traceability because today when I go back, I don't know who has done what, what not, which was the sample and which was not the sample.

Dinesh Kanabar   37:46
Yeah.

CT2F - Boardroom   37:56
So on the whole, say on my plot basis everything is now categorised block wise on that categorization whatever is the he's being offering will be mapped on it on my drawings and that is the next level which is coming up.

Romesh Sobti   38:00
Yeah.

Dinesh Kanabar   38:02
OK.
OK.
Yeah.

CT2F - Boardroom   38:13
That particular area will be first of all, traceability will be there, quality is going to have only one option, approve not approve, then the block head there has an option to approve not approve as per him and both will remain an owner for this particular process.

Romesh Sobti   38:16
Yeah.
Yeah.

CT2F - Boardroom   38:30
Only then it will go for payment and if a quality says no, it goes back at the first instance itself. So the whole idea is to now make it 100% quality conscious along with traceability and completely digital, because in the past what is also happening.
There are payments which are required by the contractor and sometimes the paper goes here or you have not done this. You have not done that. There is a subjectivity. Our people are saying, OK, deduct 5% for this. No, even the contractor is not keen to rework for 510%. So we have we did out all from it.
Now I'm going to go in a completely digital way, help our quality, help our billing and no dispute, help our billing too, so that the compliances are all digital and no dispute for that so.
We are doing that and I think I'm just.

Romesh Sobti   39:23
I've I would have Ashish. I had one question on that. So that's the question that comes to mind that you know if you have these processes, cheques and balances, I mean in the previous example where quality tests were missed out, it was left to internal audit to point out.

CT2F - Boardroom   39:27
G.
Yeah.
All right.

Romesh Sobti   39:40
So my question is that if internal audit does not do that supervision, how would you catch that of certain quality check has not been done?

CT2F - Boardroom   39:40
Yeah.

Dinesh Kanabar   39:42
Yeah.

CT2F - Boardroom   39:49
Now that's where I'm saying so TG that the lesson has come from this itself because of that whole process. So there was a process which was manual on 20% sampling. And what I'm describing is the change in the process which we are doing now and making it digital.

Romesh Sobti   40:00
Hmm.
OK.
To be implemented, yeah.

CT2F - Boardroom   40:06
That's what is the improvement which we are doing. Yeah. Yeah, so to yeah. So to just I'm adding what Ashish Khannaji has explained that we have right now taken the initiative of a pulse that is agel project life cycle management.

Romesh Sobti   40:11
Fair enough.

Dinesh Kanabar   40:13
Yeah.
Yeah.

CT2F - Boardroom   40:24
Digitising project and which is a key modules of quality management, invoicing, pre commissioning, cheques and the readiness to the whole so that entire end to end process will get covered as a digital tell you is that we were also facing in this you know quality what happened many times it is being only observed when the operations are taking.

Dinesh Kanabar   40:26
Yeah.
Yeah.

CT2F - Boardroom   40:43
Then again, you don't know what to do, and there were challenges there too. So today I have a complete traceability with this digitization process, where tomorrow everyone knows that this is the quality check which has been done. They are also reassured about it rather than doing anything else.
This whole digitised process, which we are starting will be completed in this quarter. We will be very happy to share. In fact we have started training the, we have done the pilot test now and since it required contractors also to be enabled.

Romesh Sobti   40:59
Hmm.

CT2F - Boardroom   41:16
To use the digital we have made it phone enabled rather than looking on the laptops which we may not be having all the time and even if there is no connectivity, we can still do everything and whenever they are connected our guys can also approve.

Romesh Sobti   41:18
No.

CT2F - Boardroom   41:32
And I reject. So we are made it in a manner so that it is not dependent on any laptops or something. That's what we are doing. We have done the training to the vendors in first pilot which we did on the 15th of October at Kaaba trained our vendors, trained our quality guys, trained our heads.
For this pilot and now, by the end of this quarter, it will be all throughout. Yeah, it is also going down to Rajasthan total. Yeah. And so apart from that, we have noted a few variations in the SPECT of delaying the punch point identification process.

Romesh Sobti   41:58
Yeah.
Thanks.

CT2F - Boardroom   42:08
And in one or two of the plots only we noted the gaps in the pile cap. Actually pile cap is the one element which separates the stuff from the ground and the metal portion to avoid the corrosion basically. So actually the mould which was being used into that particular process was not as per the.
Requirement so that's why this 70 MMM height difference was noted. So to cover up that we are right now advising the anti thus painting for the work which has been done in future we have also called this mould verification process also as a part of the normal process.

Dinesh Kanabar   42:44
Me.

CT2F - Boardroom   42:45
A little deviation again, just to understand our totality, normal total land we have at present there.
5 * 538 thousand square kilometre no what already AG has got from government? Yeah, that's how many acres does it work out? I like 38,001.51 point 5.
Which is roughly about 30 GW. Yes, 30 GW roughly, yes.
Beyond that, we don't have a potential to get land in khawda. Beyond that, there is a potential of a particular strate of land which we are working OK, that may be another about that may be another route.
10 to 15 GW it. It depends on what all is coming into it. 50,000 or so wrong, 10 GW plus sorry not related to internal audit, but I do recollect a discussion with chairman once.
Where he said that after about five years, we would exhaust the land for 18 year in khabra and then because my question was your solar.
Maximum that you get is probably a latak. The problem there is in terms of accessibility as well as transmission lines and executions and execution. Obviously because if you don't, I have very difficult I work there.

Dinesh Kanabar   44:27
Yeah.

CT2F - Boardroom   44:36
I was the one who has put up the only project in Ghavda my previous after. OK, it is very difficult. Is it possible that by another 7-18 years that area would then become accessible?

Dinesh Kanabar   44:44
Yeah.

CT2F - Boardroom   44:51
I'm thinking long term for a year, so for let's say for Cub, if I say OK, let me put it there is an area in Rajasthan which is which has been looked and it's a huge land and still untapped. Yeah, there is a lot of land which is still untapped there which the company is working on.
In some manner or I would say the the group is working on in some manner understood and it can be bigger, much more. It can be like and 1/2 it can be bigger than that too bigger than cowda it can be. Let's see as well as Ladakh is concerned.

Romesh Sobti   45:15
Yeah.

Dinesh Kanabar   45:17
Yeah.

CT2F - Boardroom   45:27
The challenge in Ladakh not only for us but for everyone is it's a chicken and egg story. You can go and make 710 GW, which is a potential there. The challenge is the evacuation, correct because the evacuation comes is such a difficult arena out there.

Dinesh Kanabar   45:39
Yeah.

CT2F - Boardroom   45:43
So when around two years back or three years back, MNRE started this whole project of developing Ladakh in a GW level, I think it was 7 GW they initially projected, which has to go to 15 GW. The challenge was that.
The transmission line was going to take that five to seven years, while the project can come, it will be expensive project but can come in three to four years time. So everyone is now saying that you you start the transmission line and then you come forward for this.

Dinesh Kanabar   45:59
Yeah.

CT2F - Boardroom   46:14
Recently, MNRE has now come up with a idea that they will they will have. They don't have the 765 KB line there, right? They will. They will use A400KV evacuation there and they utilise Ladakh from the storage.
At a GW level, not to the tune O seven, OK, the two GW level then then you will have a 24 hours supply, 24 hours supply and you will have a lesser capacity evacuation which can be used in the evenings too. OK, that's what the government plan is.

Romesh Sobti   46:32
Yeah.

CT2F - Boardroom   46:49
Yeah.
But that is also contingent upon your storage becoming slightly cheaper over a period of time, which I think Chairman will will what we are seeing the southern trend will remain smaller if it remain, I don't know, but in I mean again again deviating.

Romesh Sobti   46:56
Yeah.

CT2F - Boardroom   47:08
We have already gone in for this as well as on Hydro J. Where are we on that? Our initial projects, so our initial project are online on our original line timelines too.
The first project of PSP is going to come by the next financial year. In fact, in the next calendar year itself. And is that 500 MW, 500 MW? And that would be the earliest any pump storage project has ever come in this country or otherwise.
Our battery storage, again we are we are on track with somewhere around 700 GW hour something around that more than that, OK, let me say two GW hour by this year end or financial year end or maybe by the first quarter best, yeah.
Of desk at carbon at carbon and costing wise, how does desk work out VIS a vis the hydro storage? So Chairman if you look at the costing part, you have to see what market you are actually serving. So the.

Romesh Sobti   48:08
Yeah.

CT2F - Boardroom   48:17
Pump storage comes with a 66 hours time frame, so if you have a utility for six hours, you have the peak hours. If you. If you want to have it for six hours at a stretch, then pump storage is very good, though you can put in.
Water in between 2:00. But then it is not cost effective. Put in water in or out because you will. You're only going to use the input solar power for these storage. Wind power is not a good power for this storage. You can also sell it across, correct? So it is a solar hours we're going to use as a input power correct and it is.
During the evening or early morning you are going to utilise this power in place, right? So for pump storage six hours is the most cost effective. It generally comes not only us but for that is then for the peak period.

Dinesh Kanabar   48:54
OK.

CT2F - Boardroom   49:09
You can set it across so 3-4 hours, but the week period in the country is around say 7:00 to 11:00 or 6:00 to 10:00, correct 4 hours per plus on that or early morning, slightly in some part. The solar. Yeah. OK. We have this for the solar. You can also have two hours, three hour, 4 hour.
So in a 2 hour possibilities where if someone is asking 4 hours or two hours, BSS comes other cost effective but on a long term perspective pump storage comes there. The other point is.
You know battery storage if you ask me today, when we are calculating, there are assumptions on the cost of that 12 years or 13 years in a palm storage 40 years, you're more or less clear, it's clear. So you have a more certainty.

Romesh Sobti   49:46
Yeah.
Play song.

CT2F - Boardroom   50:00
Of so you're a factor of risk in a battery storage, you still have some which you will add on to the cost life of battery itself is a question mark. Hanji 2 barasali are playing a accurate man Bara Kiran Chaudha but to say other nailing plus the technologies.

Romesh Sobti   50:06
Yeah.

CT2F - Boardroom   50:16
Fast evolving there, right? So battery storage. But the good part is a year back to today, the costs have come very different. Battery storage is our group doing anything on other than lithium ion.
Say sodium man, are we at all working on that? I don't. Our group is working on evaluating all of it, but it is not that we have tied up on sodium man or a solid-state thing, man, or even solid-state we have not.
Because today the because I know which Dinesh find out later on on sodium and of course.

Dinesh Kanabar   50:53
Yeah.
Yes.

CT2F - Boardroom   51:03
I think it was or something. Who is leading on sodium and in UK and then they had a plant also I think in China but that on A and particularly for large projects because sodium requires more space.
Space, but for large projects it could be useful where it is linked with solar. But yes, since the lithium ion prices went down significantly, the differential vis a VIS sodium ion and lithium because.
I believe the technical efficiency of this sodium ion is less yes, as compared to lithium ion. Similarly, the case if you recollect the chairman, the reliance has also taken bets on NJT for their will.
Which was a brief bet. While there are there are advantages of thermal coefficient out there, but then the prices of top con which is being used by so many rooting condoms so low, yes that the arbitrage become a questionable.

Romesh Sobti   52:10
None.

Dinesh Kanabar   52:10
Aye.

CT2F - Boardroom   52:15
No reliance on starting for antimony. Also that is being worked on in US using there's a same share or something in that so they have taken certain brave calls on the technology whether it turns out or not is a Question Time. Time will tell.

Romesh Sobti   52:24
Yes.

CT2F - Boardroom   52:34
Sorry. No, it's what I thought. It's better. It's interesting conversation. More boring clarification. Coming back to the Kavda land you mentioned the 10 extra gigawatts in kavda potential.
That's from existing developers or it's pure suffering unallocated land unallocated as of now. OK. But let's see in, in, in Haryana, there is a current, Sir that Maharaj of Jani Ajab tell me how much you wanted to talk about it is I'm not getting.
Don't put up that. So it is. It is off the record that we are of course evaluating if there are possibilities, yes. And so apart from the project for the current quarter. So we had taken the entire initiative about the validation of entire our equipment masters actually for entire.

Romesh Sobti   53:18
Yeah.

CT2F - Boardroom   53:28
There are 83 sites cut across for 15,000 mega on portfolio and we noted few deviations actually in terms of the classification in system as well as the PM frequency mapping. So corrective actions we have taken right now on the automation part, we are just putting up the hard control itself at the equipment.

Dinesh Kanabar   53:34
Yeah.

CT2F - Boardroom   53:48
Master creation itself, so that at least that doesn't get deviated and apart from that, Sir, we noted, the few inverters were not mapped as a part of the PM schedule. Actually, the plant which got Commission actually, so for that also correctively mapping has been done now however, from the equipment master.
And the equipment mapping in the PM schedule so that exercise right now is being done manually, but that bot is also now developed in SAP to compare the plant mapping. So that is also going to be live from the December onwards. So this deviation also will not happen. So these are the three just deviation I have in a single slide.

Dinesh Kanabar   54:10
Yeah.

Romesh Sobti   54:11
Yeah.

CT2F - Boardroom   54:27
I will finish.
Next, next next it is all have discussed and so apart from that we noted next, apart from that we next we noted the few cost saving opportunities at cowda level from the vehicle optimization and the hiring of the G sets and the STPS. So that is also being managed at the.
The TC technical machine level so already for the vehicle optimization, we have reduced the counts and then for other two we are just getting the order renewal, yeah next.
Yeah. Next. So as a part of the our legal and regulatory compliance framework, we have all our plans on the compliance framework. That is the Legatics is a tool and we ensure the critical and super critical task.
To be validated by independent agency on a quarterly basis and on a quarterly basis, we are ensuring 2025 sites per quarter to be reviewed as a parallel and next finish. Yeah, I saw the PF and all but minimum pages also gets covered. Yes I presume which would.
Right. Yeah, next. So we noted the few variation sometimes in the renewal of the, let's say calibration certification or or the sometimes because of the remoteness of the site, some people are not coming to collect. The hazard is based on the time or those things are being taken care actually on a site to site basis.
Yeah. Next. Yeah. Next. And then apart from that, ma'am, Mr Sir for the entire our Kappa corrective action preventive action implementation. So we have the right now only four Kappa which are under open category. Our out of that three are not due these are of the current quarter actually only one.
Of the our there's two WTG that will get covered in the current quarter. Yeah, next yes. And so apart from that we have the our entire Adani cut across the mass team is bifurcated into the California's MBAs and then project management experts.

Dinesh Kanabar   56:27
Yes.

CT2F - Boardroom   56:40
We are working with the various post source agencies. No shortage of yeah, no, no shortage of skill. No. Yeah. So that is adequacy perspective. Yeah, that's it from my side.
This group I feel out please.
There was one go back. I'm trying to work at it. You know the dressing or.
Because I counted 2, you counted one. I counted 1. My instinct goes to that as well. There was one. He's getting. I'm sorry. Again. Chairman's little off.
In Khabra, are we facing any problem of an evacuation? Yes, Sir. Is that slowing up our work? It's not slowing up our work. Let me. Let me put the context.

Dinesh Kanabar   57:41
OK.

Romesh Sobti   57:42
But.

CT2F - Boardroom   57:43
So they the evacuation comes in a scale of five GW any given time. So let's look at it that how the evacuation is working. We build our project, we have a pulling substation and then there is a main.
Station, which is either built by PGCL most of the time and then there are transmission line which are going across to Qatar since Bhujan any other place there is no consumption area. Each of those lines have to go further down further to. It's primarily even Gujarat is surplus so.
And I leave further down from Gujarat itself. But yes, in the Gujarat border it requires translation line. So our project and polling stations there is no issues on that.

Romesh Sobti   58:26
Yeah.

CT2F - Boardroom   58:29
Now when it comes to the the main say Khanda polling station KPS as we call it and their further evacuation line, the KPSS are ready at least for the timing. Whatever is required out there, there are challenges with the transmission line further on. Now either we wait for that transmission line to come and then add four GW.
Or five GW. Or we time it across to see that more or less we are meeting there. We would time it like this. But in the last two quarters there has been inordinate delay in that transmission line. We raised it up even to the PMO level. There was a meeting even at the PMO.
On this issue, monthly we have meetings out there. They're trying to expedite few things which are also not help them is.
Further, in Rajasthan, there were also some evacuation which has to come from Rajasthan. Right now what will happen which is towards the daily narella side, if you know that area? Baha Pyong Kukuj, ROW's issues I2 power is not flowing there, so some power was coming to Gujarat.

Dinesh Kanabar   59:27
Hmm.

CT2F - Boardroom   59:31
Which was building Rajasthan rather than the power going from here. So and further down from there. So we have seen across two quarters delay in this process. So this last quarter and this quarter we might we are facing curtailment issues.

Dinesh Kanabar   59:33
What please.
What?

CT2F - Boardroom   59:48
What was expected to come in March and subsequently by June and September for sure, is now looking towards January and February. They are talking about December, but our expectation is January and February it will be coming. So we will have a challenge.
Of curtailment in this particular period, now this curtailment is also of two types. One is the solar curtailment, so they curtail solar because that is the control which happens out there. So their curtailment, if you look at it is.
They're asking us to curtail during morning 6 till evening 6, which is predominantly solar time, right? My wind is going 100% out right, which is solar which is being curtailed at this juncture where we see that in the next.

Romesh Sobti   1:00:26
Yeah.

CT2F - Boardroom   1:00:35
Four months life should be if we so for the solar where we have PPA we don't have a problem, no Sir. Commercially the challenge is that if I can't evacuate right, that is a problem that our PPA does not no PPA don't be curtailment curtailment.

Romesh Sobti   1:00:35
Yeah.

CT2F - Boardroom   1:00:54
PPS doesn't cut a local curtailment part is not covered.

Romesh Sobti   1:01:07
OK.

CT2F - Boardroom   1:01:07
They're also not helping them, so we are also mapping it very closely. That evacuation line transmission line is that currently with AESL, no. So ASL Kajol like from kavda to gujwala.
That has been done. OK, well in advance. It is at the more and more capacities have to come if you ask me, I don't want to for you with the details out there, but we have khabda right khabda to Bhuj comes there and then goof to Banas Khatta and Banas Khatta. Then we have lakhadiya and then it goes to navsari and then it is going further on.
Right, so there are stretches in between which are not helping. Plus then there is some Lilo line which is supposed to come from torrent which is coming. So there is a bits and pieces like recently get go has commissioned one line which they were supposed to do by June for sure with their commissioning now. So we will have 500 or 700 MW.
More, which can be back with you from there, but our sense is that by December or somewhere around one or two first quarter of the calendar year, this will go off and then we have to see how further it's coming from. Sorry, I I don't know detail but from.

Romesh Sobti   1:02:06
Yeah.
Yeah.

CT2F - Boardroom   1:02:21
To Manas Kanta and Manas Kanta onwards you are saying it has to go. So it is a Bhuj from Banda to Bhuj. And then there are further lines which goes from, say, Bhuj to Manas Katta, Manas Katta to Ahmedabad and then Ahmedabad to Navsari.

Romesh Sobti   1:02:36
Yeah.

CT2F - Boardroom   1:02:38
On this line, but Banaskanta also significant solar projects are to come up there. Not right now the challenge which is coming is that power from Rajasthan, they are flowing to banaskata recall that narela.
And K3 line there job and load area here Rajasthan ka wo kyuki Abhinay Banata some power one or two GW is coming from their side. It's a typical time. Don't blame PGCL beyond a certain level because we we have realised K1K pass we challenge you.
Barish Karan on the transmission line. My palate challenge I am plus in Rajasthan there was a challenge with respect to ROW. So Mr Cutter has managed Haryana but would narela now managing narela may up.

Romesh Sobti   1:03:25
Yeah.

CT2F - Boardroom   1:03:32
We hope things are moving now we have we have been mapping it very, very closely. My chairman is now mapping very closely. I know I know because.
I caught my mind. This was always a niggling issue for the last year, Jay, it's a challenge. This has been there, that this is going to be a challenge, actually K.

Dinesh Kanabar   1:03:56
OK.

CT2F - Boardroom   1:03:57
In never. So we are not used to it as a country thermal power plant, hamara mudra, tata's mudra. Now if I say and what comes in five years time.

Romesh Sobti   1:04:00
Yeah.

CT2F - Boardroom   1:04:12
So everyone the transmission evacuation also has that four years to map, we get Char, GW go up abhiham charge a part GW.
Exile me. They can move me to if I I I keep on blaming them for all the miseries of life. But if I look at it, we are used to a thermal plan for systems to gear up. I today we are pumping in four to five GW from one location in a year. We ourselves are doing and there is NTPC.

Dinesh Kanabar   1:04:36
Yeah.
And.

CT2F - Boardroom   1:04:47
JIPCL. Did he say that is no excuse? I mean, after all, like this was you should have. I mean, this is it is not as if it's just come out of the blue. I agree this has been I'm telling you first time probably I discussed with chairman on this.
Was about for Kaala was about nine years back, 910 years back. It is so it's not that it was not only that it is going to come timing is a problem but PPK is upset the warning for going not from clients name 99 here is COD hogya we are supplying them powers supplying them.

Dinesh Kanabar   1:05:10
Yeah.

CT2F - Boardroom   1:05:23
Efficient as we are supposed to. As we are, see if hum, could you extra thief vote. We see no curtailment. Would I go PPL? We are available for them. That's not a issue. The issue will be sure about it.

Romesh Sobti   1:05:29
Yeah.

CT2F - Boardroom   1:05:39
If you recollect, we have merchant power available, merchant capacity, I'm saying that is also an issue. Absolutely because about a year back I had raised even in the board meeting to chairman.

Romesh Sobti   1:05:39
Yeah.

Dinesh Kanabar   1:05:41
None.

CT2F - Boardroom   1:05:56
That should we not try and have more PPA that we are increasing our merchant capacity significantly. And Vineet had mentioned and Chairman had mentioned no, no we are getting good rates on merchant now merchant rates are very much lower. We are losing their.

Dinesh Kanabar   1:05:59
Yeah.

CT2F - Boardroom   1:06:14
So now there is a need to in fact have more of a PPP. Yeah, up in hotel, the PPP kapochat. I've got a decent PPL late that they would have followed the merchants trend and then they would have also come down surprise human in current context, if you see our.
I I'm not private to the discussions in the past, but in the current committee, Chairman of Audit Committee, so after you should give us a dinner and we should all sit down and chat with you. Oh, that is fine. Yes. OK, let's go further on.

Romesh Sobti   1:06:47
Yeah.

CT2F - Boardroom   1:06:48
Correct. You have a question that the transmission point is it primarily execution limitation or there are bigger right away issues because execution you can throw people and money at it?
Right away regulatory issue. So there are no regulatory issues, that's it. But yeah, you're right and the right of way you said right of way is an issue right of way is an issue. But today I think the stage they are in it is more to do with the execution issues.

Romesh Sobti   1:07:15
Yeah.

Dinesh Kanabar   1:07:20
Yeah.

CT2F - Boardroom   1:07:21
The rain at those region in Gujarat, this unseasonal rain from early in June and till date has not helping anyone. The project delays and and in between bar. So what has happened? All PTC Island we were mapping it very closely.
All PGCL workforce has gone back.
In fact, PGCL officially shut their offices and their sites during those particular period. Officially, they shut it out. Even the khadar pooling stations, which they were building, that has also impacted.

Dinesh Kanabar   1:07:45
Thanks.

CT2F - Boardroom   1:07:56
Week 2-3 weeks for them to come back and you know, it's easy for the Labour in India to go back to where they are and now we have this season of chat, Diwali, most of our.
Labour comes from the eastern part of the country, but chat, yeah, they will positively want to be back there. They they are there. So I won't. I'm not saying that we don't blame them officially. Sure, sure. You should have taken that into consideration. You're right. We have raised it even at a PMO level.
We had a, you know, official meeting on it. I also participated along with it because we raised it up at all levels and again, they have given certain commitments at that stage too. So now September has moved to sometime in the 1st December, January we should have.
These lines coming up and I think before February, we should be able to close it is giving us cross before the next rains. It's all sorted out, need to become or should be should be.
Yes, the fact is that our execution goes whatever is already on stream, we get less money for no money for that anyway. Go ahead, supreme. Are you through? Yes, Sir.

Dinesh Kanabar   1:09:06
This.
None.
Yeah.

CT2F - Boardroom   1:09:18
Any queries, any question by any member.

Dinesh Kanabar   1:09:20
Yeah.

Romesh Sobti   1:09:21
Yeah. I was just one question on supplementary question on merchant power. You know this merchant power sees cyclicality, it'll be interesting to know whether you know over a three or four or five year period in spite of the cyclicality.

Dinesh Kanabar   1:09:23
Yeah.

CT2F - Boardroom   1:09:32
Thank you.
Yeah.

Romesh Sobti   1:09:37
Do merchant power rates beat the PPA rates?

CT2F - Boardroom   1:09:40
Yes.
Earlier, yes, yes, this one is always there, but yes, we have to. So it's always cyclic in nature, but you have to look at it, Sophie G on an average for a year.

Dinesh Kanabar   1:09:46
Yeah.

Romesh Sobti   1:09:58
Average. I'm saying average average trend line is it higher than the PPA rates in spite of cyclical? Yeah.

CT2F - Boardroom   1:09:58
How that gun?
Yeah.
Yes.
Yes, it has been. It has been higher than the PPA rate. What about last six months, the last, OK, the last six months on a solar to solar, I don't think so there were any solar PPS which has been signed, most of it has been with respect to.

Romesh Sobti   1:10:08
Good.
Ah.

Dinesh Kanabar   1:10:11
Thank you.

CT2F - Boardroom   1:10:24
Along with storage, no, take the take the PPA sign a year, year and a half. I take even the current stand that we were lowest. Let me say that we were lowest in the last H1.

Dinesh Kanabar   1:10:26
Yeah.

Romesh Sobti   1:10:26
Hmm.

CT2F - Boardroom   1:10:39
If I say my average was 2.1 rupee on a PPA, if I add 35 paisa on my RDCS on it, I'm at a 2.45 while my APPPA which has been.

Romesh Sobti   1:10:42
Hmm.

CT2F - Boardroom   1:10:56
In news for all the great reasons still 2.42, though, even at the worst of it, I'm not as bad as I could have been. No, what about the merchant range? I'm telling you about? 3.35 inch. I'm saying in the last merchant rate H1 my my average, which was US, someone is still two point 2.41.

Romesh Sobti   1:10:59
Aye.
Oh.

CT2F - Boardroom   1:11:15
2.1 Top I add 35 paise of RAC into it, which I'm entitled for. It makes it 2.45. So you net? We would be getting 2.45 with RAC and Merchant. My average realisation is 2.4. What is RAC? RAC is my certificate renewable certificate.

Romesh Sobti   1:11:25
Yeah.

CT2F - Boardroom   1:11:35
Which I sell today. Even if I sell today, it's 5% renewable certificate you don't get if it is a PP no PP, they take the setting, they take it, they take the. Even if I take on the minimum we we have seen for renewable certificate you are saying it's roughly about 35%.

Romesh Sobti   1:11:44
Oh.

Dinesh Kanabar   1:11:47
Yeah.

CT2F - Boardroom   1:11:52
What is RDCS are averaged around 35 paisa. Am I right, Sir? In the current context? Yes. OK. Right. Those .7 it's too high. So while we have budgeted 2.7 as a solar Terry, considering the last year and we could only manage 2.1.

Romesh Sobti   1:11:54
White blood.

Dinesh Kanabar   1:11:59
Yeah.

Romesh Sobti   1:12:01
Yeah.

Dinesh Kanabar   1:12:04
Aye.

CT2F - Boardroom   1:12:08
We are still at this this sort of level, which is still a pass or more better than, but I think what the Chairman is saying is that the way the trends are going correct, the wind can move anyway. If it moves lower, some can move any way. Yeah, yeah. So. So in terms of.

Dinesh Kanabar   1:12:08
Aye.

CT2F - Boardroom   1:12:25
Let's see, assessing your risk and taking appropriate action. Do we need to reduce our merchant capacity somewhat? I don't know. Yes, Sir. That's a question I that is what we are doing in the related party.
But what we are doing now is that rather than taking the risk on our own for all these yeah ups and downs, it will go to ASL, the part which they will take the trading risk, we will get our returns, which we get in PPS two only. Only problem is that.

Romesh Sobti   1:12:56
Yeah.
Yeah.

CT2F - Boardroom   1:13:04
He's a backup bureaucrat, so he thinks that there's no risk joining the government. No risk with PP as if you have no, no, I agree there are no risks attached to that because you really don't know where that will also be. So exactly the ideal mix is not no one see in the current context too.
I have somewhere around only 20% as pure merchant. 80% of that is.
So that mix has to be tied up and established. It's only 20 percent, 80% is fully tied up and in that 20% too, we are not going to ESL to further de risk ourselves from the not the full 20%, not the full thing. Some not sound condition.
So that we are going to tie up with the how much of the merchant are you proposing to tie up about 11 to a, huh? Eleven. No, no. 20% of the total work case. So 80% of the merchant would still remain 20%, you would tie up, yes, 20% with whom?
Yes, yes, yes. So we will be having 20% ID percent. What we are doing is 1516 hours. We'll discuss. That is when the wine can't. Yeah, just after this it is hamarpass Pandora percent merchant ER.

Romesh Sobti   1:14:04
No.

CT2F - Boardroom   1:14:17
If you look at it in this overall I have 20% pure merchant see today I have some infirm power too correct, which I'm generating which is additional to me correct because the PPA when will it start, it will give me 25 years of power, correct? Today I am it's a it could not end up coming to me in infirm.
It's a very which is a very normal, I mean not nominal, but which is a good mix. I would say it's not a very high mix today. If you see my overall pure merchant is 20% in that 20% 2020, I'm giving them. So it's primarily 1516% is March for all merchant.
And it can all in our site it can be website. I can also utilise it for my adding it to my storage at any given time and take advantage of a mind which I was going to see at that time was yes, we are coming up with our own storage capacity base capacity.
So if you link that and then if you can provide 24 hour, you get a higher rate higher rate plus even on a tender basis plus if any time we feel that we are getting a better price than a merchant on Appa.
We have a ready capacity available because.
Please appreciate that even this team all sense if this 15% if this 15% is a free with me 15% I can always convert it to a better BPA. Yes, we get one yes. So we are we are utilising it for my storage.

Dinesh Kanabar   1:15:47
Yes.

CT2F - Boardroom   1:15:47
We can utilise it for it. We can also utilise what our PPM till if till the time we are not realising a good merchant from it and it is only 15% of the power. OK that's how we are strategizing. So internal audit clear, I request the Members to kindly note the same.

Dinesh Kanabar   1:15:48
Yeah.

Romesh Sobti   1:15:49
Yeah.

Dinesh Kanabar   1:15:51
OK.
Aye.

Romesh Sobti   1:15:59
OK.

CT2F - Boardroom   1:16:03
Items 10 and 11 are to review and take note of RPTS entered into during the quarter ended 30th September and thereafter to approve additional projected RPT RPT statement along with rationale is already circulated.

Romesh Sobti   1:16:12
I.
OK.

CT2F - Boardroom   1:16:19
Certificate from the Independent Chartered Accountant Video also circulated. May I request the company secretary, however, to kindly go through.

Romesh Sobti   1:16:21
Yeah.

Dinesh Kanabar   1:16:22
Yeah.
Yeah.

CT2F - Boardroom   1:16:35
New is even tighter, so we are still clueless that how have the statement, but I'm saying otherwise, so we can the actual RPDS we can on that all the RPDS where on the terms which were approved by the committee and where well where well within the limits as well approved by them.
Right.

Dinesh Kanabar   1:16:56
Yeah.

CT2F - Boardroom   1:16:57
Yeah.

Romesh Sobti   1:16:58
Yeah.
Yeah.

CT2F - Boardroom   1:17:08
Yeah.

Dinesh Kanabar   1:17:08
Yeah.
Yeah.

CT2F - Boardroom   1:17:11
Should we move to the additional proposed related party transactions? Sorry where you have for cash. Again, you use the word would have supplied what we will change only thing I would say you must.

Romesh Sobti   1:17:16
Yes.
Yeah.

Dinesh Kanabar   1:17:21
OK.

CT2F - Boardroom   1:17:26
At least keep getting quotations on a quarterly basis so that you keep in your file in order to show that it is beneficial. As Rajiv mentioned that it is beneficial.
If it is beneficial, let us at least have that record on our side, OK. And in the case of Akshar.

Dinesh Kanabar   1:17:46
Yeah.

Romesh Sobti   1:17:54
Yeah.

CT2F - Boardroom   1:17:54
I put the earlier one. Yeah. So we checked. Yes. 35 crores. We checked that. Very still uncompetitive. All were codes taken where with the various parties and after that that lecture was better. We have gone that very good good into RK Katha. We have completely checked with each.

Dinesh Kanabar   1:18:02
Yeah.
OK.

CT2F - Boardroom   1:18:14
So yeah, is this just for any new RPT which the additional RPT set but there is a company called Akshay Electric Infra.

Anup Shah   1:18:18
Oh.
Just a minute, Sarah.

CT2F - Boardroom   1:18:24
Yeah. Yes, Sir.

Anup Shah   1:18:25
Pragnesh quotations. What Sir is saying would anyways now be required under the minimum information so which you would anyways be doing correct.

CT2F - Boardroom   1:18:30
Yes, yes, that we have that we are doing for new, but he wanted to understand that for the earlier transaction, yeah, when they became RPD before that there were two 285 crores worth of certain transactions were done. So in each whether in the PO there was a quotation or not.

Anup Shah   1:18:35
Yeah.

Dinesh Kanabar   1:18:36
Yeah.

Anup Shah   1:18:38
Hmm hmm.
Right.

CT2F - Boardroom   1:18:49
So I went and checked again and it was there. So there is no problem because because now it has become unrelated and we are getting our stamp on that. So my question was that earlier when you finalised, I hope it was competitive that is confirming yes it was competitive.

Anup Shah   1:18:50
Correct.

Dinesh Kanabar   1:18:53
Thank you.

Anup Shah   1:18:53
OK, fine, fine.
Yes, yes, yes.

Dinesh Kanabar   1:19:00
And.

Anup Shah   1:19:00
Correct.

Dinesh Kanabar   1:19:03
OK.

Anup Shah   1:19:04
Right.
Sure, OK. OK, fine, fine.

CT2F - Boardroom   1:19:09
For the existing as well as the proposed transaction for both the cases, we have obtained the go ahead.

Romesh Sobti   1:19:10
OK.
Yeah.

CT2F - Boardroom   1:19:19
Net other proposed related party Conjection is with build cast where they are proposing to use the this inspired build business mark of a little louder. We will be recharging them. We'll be recovering the cost of the rent from them on actual basis basis. The number of seats that is being occupied by build cast.
In the office premises, the principle will remain same as it's being charged from Adani infrastructure as well as Adani friend yeah, as well as Adani new Industries. OK, OK, next transaction is proposed to be entered into with Adani Power Limited, who has also been allocated some land in Khowda, so we will be.

Dinesh Kanabar   1:19:49
Yeah.

CT2F - Boardroom   1:19:58
Saving the services by way of utilising that land and we'll be paying them the charges. Again, similar terms similar terms as is already OK and one material related by the transaction is proposed to with just energy, we have existing approval of 950 crore but we are proposing to increase it to.

Dinesh Kanabar   1:20:06
Yeah.

Romesh Sobti   1:20:11
Yeah.

Dinesh Kanabar   1:20:13
Yeah.

CT2F - Boardroom   1:20:17
606,250 crores will be procuring the the only point which I mentioned that on a quarterly basis. Please keep on your record in order to see because here we are doing on a cost basis. So we need to at least.

Dinesh Kanabar   1:20:26
Yeah.
Yeah.

CT2F - Boardroom   1:20:34
Be clear on we are doing and since since the transaction with just energy is material in nature, we'll also be required to go to shareholders as well for the purpose of perfect. We have some other transaction which will require shareholder of course we'll.
Take this transaction at the same go. You need another each year we have to have a reader before December itself.
So this just order is for entire year, so that's why the number is higher. So we will the number is higher. Yes we should, we should. There are two, three other transactions as well with only on subsidiaries, the first one being with Rani Renewable Energy Holding 1 limited.

Romesh Sobti   1:21:29
Yeah.

Dinesh Kanabar   1:21:29
OK.

CT2F - Boardroom   1:21:31
Next transaction is with Adani renewable Energy holding 17 limited there of transaction is of 10,00,00,000 already approved for the reimbursement of expenses. We'll be proposing to increase it to rupees 20,00,00,000 to actual basis criteria is same bill.

Romesh Sobti   1:21:38
Yeah.

CT2F - Boardroom   1:21:47
It's only increasing the limits. This is between AGL and old, agreed, agreed. And subsidiary. Yeah, the last one being Adani, Green Energy 24A Limited, which is also wholly on subsidiary wherein we are proposing to have transaction limit of rupees 90,00,00,000 for the purpose of there we subsidiary is no issue at all but.

Romesh Sobti   1:21:49
Yeah.
Yeah.

CT2F - Boardroom   1:22:07
Still, with each amount in the same time, due to business perfectly fine.
Next transaction for a few of the subsidiaries, it is proposed to enter into PP with powers, Pulse, Power Pulse trading solution which is wholly on subsidiary of ASL, but his criteria remains the same for the merchant. Now this is instead of the.

Romesh Sobti   1:22:18
Yeah.

CT2F - Boardroom   1:22:30
.25 I say that we were only doing trading activity, correct? This is what to do with converting the merchant to PPA. OK, so this is the PPA with a ESLASL. OK that what we were discussing on the merchant prices because of the way the pricing for last six months has been, we are just looking to.
Who bring in a element where we tie up those capacities, about 20% of those capacities, the margin capacity, so that we can keep on looking how the market behaves and then we will keep on adding or not adding depending on.
Do that.

Romesh Sobti   1:23:10
Yeah.

CT2F - Boardroom   1:23:10
OK for this I had what I had only requested them separately is to give what is the average that they are proposing? What had been mentioned by the outside validating party and the range that they have set.

Dinesh Kanabar   1:23:22
Yeah.

CT2F - Boardroom   1:23:28
Visa V What is the latest? Which has been there in the PPS? So in the Ppas what we have now shown is that in the Ppas the latest that is obtained and here what they are showing as the rain.
This rain is not disadvantageous to us. That's what he just explained. So it is OK for us. So therefore it is beneficial for us. So ma'am, on from a super perspective, we added a chart also to the benchmark report, which video has given. We requested them to please add on based on.

Dinesh Kanabar   1:23:55
OK.

Romesh Sobti   1:24:03
Yeah.

CT2F - Boardroom   1:24:05
Our discussions and that chart very specifically shows that the maximum rate that they have given till the in the last 2 1/2 years, the maximum build that has come is of 269 for Fuller 2.1 lowest is 2.15 and our.

Romesh Sobti   1:24:19
Yeah.

CT2F - Boardroom   1:24:25
Range range that we are taking approval is 2.59 to 3.19. So it is much higher in the no, no, not it's what the higher higher range higher than the range that is currently there.

Romesh Sobti   1:24:30
OK.

CT2F - Boardroom   1:24:41
No, no, 2.65 two .59 to 2.159 is minimum. That is, yeah. Yeah. And what we are proposing with AESL is 2.59 to 3.19. So that's the reason why I have no issue now, because that is clearly in our interest. It's not. And in case of.
But what I have a question still is that you have said it'll be based upon what is our capital investment. So going to see turn on investment that is in the range, it is the rate to be fixed. Yes project to project.

Romesh Sobti   1:25:14
Yeah.
Yeah.

CT2F - Boardroom   1:25:18
But on what basis the basis is, Sir, that if the if for any individual project, the minimum threshold should be 12% project return after that whatever we get additional is a benefit. OK, so we're not going below so 12% project, 12% at all return on assets.

Romesh Sobti   1:25:26
Yeah.

CT2F - Boardroom   1:25:38
Yes. OK. What I would what I would request is put this in the Minutes that during question it was clarified that the return that we would be expecting is 12% minimum and.
Within the range, the price would be fixed based on that and it's 20% is only not not only for this, it's just your general threshold generally. Also we keep. So it's not as if you're decreasing it, you're not talking about generally down here. We are speaking about our project item and one small secret on equity.

Romesh Sobti   1:25:56
Yeah.

CT2F - Boardroom   1:26:14
Not an equity and the other terms and conditions are the same. Yeah, yeah, yeah. Everything what it is with the PPS. You're in no way adverse to the way adverse to that. So and that also.

Dinesh Kanabar   1:26:19
None.
Kevin said I will sign off. I need to. I got a commitment. I need to config so I will sign off. Thank you.

CT2F - Boardroom   1:26:29
Thank you for joining us, Sir. Look forward. Look forward. OK. Any other point on this Anup, Ramesh Ji, any point on this conversion please some tea coffee.

Dinesh Kanabar   1:26:31
Thank you. I'll see you tomorrow morning.

Romesh Sobti   1:26:41
Yeah.
So I just, yes, I just wanted to, I wanted to go through on that, the one where we have a we have a tie up with this on merchant power, which one is that.

Anup Shah   1:26:46
No, fine Sir.

CT2F - Boardroom   1:26:48
Of the.
Yeah.
Yeah.
This is the one. This is the one that out of our merchant power, 20% of that it was proposed to now have a long-term PPA with a subsidiary of a ESL.

Romesh Sobti   1:27:05
Yeah, yes, yes.
That's right. That's right.

CT2F - Boardroom   1:27:14
And the and the range has been put both for the solar as well As for the wind and what is now seen that the evaluation of the tender prices in the PPS.

Romesh Sobti   1:27:31
Hmm.

CT2F - Boardroom   1:27:31
Whatever was the maximum is close to the minimum that we are proposing for our PPA with AESL, so therefore it is clearly in the interest of AES.
Yeah.
Yeah.
Aye.
Committee.
The.

Romesh Sobti   1:28:00
Such that I mean, the only issue I had was that nobody should be pointing a figure at us saying that you have foregone a potential. What do you call it, margin on merchant power?

CT2F - Boardroom   1:28:09
So.
Yes, agreed. That was my question also. That is why I requested them to make a graph to give the dates of the PP as in order to be sure that the latest PP as.

Romesh Sobti   1:28:19
Yeah.

CT2F - Boardroom   1:28:27
We are not going to suddenly get a price much below that, so that point they have cleared it is not so.

Romesh Sobti   1:28:31
Correct, correct.
OK, fair enough.

CT2F - Boardroom   1:28:36
Yeah.
OK, good. So that is approved.

Romesh Sobti   1:28:38
Find her.

CT2F - Boardroom   1:28:43
And similarly for one of the subsidiary also we are also proposing to enter into a related party translation with Aksari Lake Infra and then also the criteria remains the same as this for the year will be based on the quotations only. Good good.
Any other point any Member would like to raise.

Anup Shah   1:29:05
No, fine Sir.

CT2F - Boardroom   1:29:06
God.

Romesh Sobti   1:29:06
No, thank you, Sir.

CT2F - Boardroom   1:29:08
Only only thing in any case may I may I request the Members to kindly approve the additional RPTS we missed what you just said. If you can please.

Anup Shah   1:29:08
I've looked at the video report, so that's good.
No, I said the video report is good. It's gone in in detail on all these points, so that's fine.

CT2F - Boardroom   1:29:26
Yes.
OK, since all agenda items have now been gone through, let me summarise the decision. While some items were noting were noted by the committee, the committee reviewed the matter pursuant to, say, BLODR investments by the company and unlisted subsidiaries during the quarter.

Romesh Sobti   1:29:43
Yeah.

CT2F - Boardroom   1:29:48
The committee also took note that there were no non compliance observed under the Insider Trading Regulation and no complaints under whistleblower Policy Committee reviewed the internal audit report for the quarter ended 30th September. Committee also reviewed and noted the RPTS for the quarter ended 30th September.
And also noted that all transactions were at arms length and in ordinary course of business the Committee accorded omnibus approval for additional RPT for the financial year 2526.

Romesh Sobti   1:30:12
Yeah.

CT2F - Boardroom   1:30:20
What I was present throughout all Members were present throughout. I accordingly can conclude the meeting. Thank you so much if you may permit. I mean we have for CSR obligations for a GEM.

Romesh Sobti   1:30:29
Thank you, Sir. Thank you.

Anup Shah   1:30:30
Thank you. Bye Sir.

CT2F - Boardroom   1:30:39
But we do not have any obligation, but we wanted to take some 1520 minutes, if you may permit to. So we have called our CSR team to at least have a brief on AGL consolidated action so that we can at least apprise the members of the board.

Anup Shah   1:30:52
Fine.
OK, fine.

CT2F - Boardroom   1:30:55
On all the clients, it's just allow us to come up at PBTK based peg insights of my katawa done here with individual entities, log log. GSR is on the entity basis. Once all many other, but which companies maybe are doing because it's not necessary everywhere. So last year we did 2630.
One corrode against CSR as a as a cash for this also this year. Also that number will be there. This is more about which entities that are not doing but there are see there is a CSR overall report that they want to present what what they have CSR consolidation, consolidation.
NTD by zero thank you. CBT got 2%. Thank you thank you. CBT got 2% NTT to NTT.
The video you missed the video. Thank you, Sir. Bye. Wait, Sir, because I will share it to you. Thank you. Thank you. Thank you before the meeting.
Thank you, because even if it's a 5 minute, it gives the latest position notice. That's why in fact the next board. Yeah. Pandora board meeting should be at Kavda itself. That's what. What? Right, I don't know. Depends upon.
When we mention it to him tomorrow, then he said audit to cuddling audit to positively audit January, January January 27th 2720 travel time.
Audit Committee to Karela there correct audit committee next audit committee? Let's have an as you have already advanced container.
Yeah.
Itna burani not itna burani. I'm not saying that. No, no, but it is not. It is January. It will be cold there. Cold. Yeah, a bit cold, but it is not bad.
I may be saying something which you may not be accustomed to. I I I think one can avoid, but you he can go in the morning if we be in the audit committee or both.
What our boards will be recording correct after we went the deal based the board for the board. I was not there. But you can't. I have if you may please recollect I only joined from first episode. I look very old in the processor.
But I have only completed. It's not for a different visit for a different visit there. It was not a board meeting.
What did we've had Karma and one visit we had without it, chairman airline Shukar Indian flight and without AAC. Thank you, Sir. Thanks. See you tomorrow morning.
You in the morning.
No, I'm not in the northern light. I was in Zurich. OK, so you were in Canada. So exotic place. What is happening? Well, the economy is going down. She came from us just yesterday. So.

Anup Shah   1:35:07
Yes.

CT2F - Boardroom   1:35:18
I did USI did Italy, I did Canada, I did Tanzania and I did Uganda. My God, my God, it was me, you know, it was a million points in a year or something like that. Yeah. Yeah. Yeah. So you're one meeting I didn't come. Otherwise all meetings are not are you? I'm not.
I'm not. I'm not complaining. The book for the the child we used to read one book that you live on that around the world in 80 days in 80 days, I think I was that's French or you have nothing. Thank you. I was the.
From Zurich to India, it's Ahmedabad itself. I mean, to Ahmedabad is not easy. Then there I'll do. Then we need that should be evening dinner. Not a bad. Yeah, it's better. Interesting. And on the way back, I got my one.
Around the world, and I did it. That's good. Take a mark. Even better. My boss paid for it.
Will let me out.
Who's there in the committee?

Anup Shah   1:36:37
Nobody else pranesh.

CT2F - Boardroom   1:36:42
But this is just you want to because we need Vinaya. I think Vinit, Sir, is also not pleasant. He is also travelling and so Pesar has also got something urgent for him to.

Anup Shah   1:36:50
Oh.

CT2F - Boardroom   1:36:54
Go. So we'll connect again, Sir. If it is OK, we'll connect again in second week of November because we have to anyways convene NRC as well. Vasavi. Vineet is also not there. No, he's the third member. So we'll reach out for the convenient date for the the schedule.

Anup Shah   1:36:58
Yeah. Yeah, OK, that's fine.
Fine.
Yeah. Yeah. OK, take it fine.
OK, fine. Yeah. OK.

CT2F - Boardroom   1:37:16
So you're not there, you know, tomorrow. Tomorrow. You're not there. He will be joining.
OK.

Pragnesh  Darji stopped transcription